Land Initiative Working Group

MINUTES  October 29th , 1999, 1:00-3:20

Office of Information Technology, Boardroom, 1100-215 Gerry Street

Attendees: 	Gary Fraser (Land Titles, CCA), Darren Brothers (AGR), Andy Bibik (ITM), Larry Phillips (IA), Dyrk Bolger (GS), Kip Tyler (Conservation), Hartley Pokrant (Conservation), Jadranka Paskvalin (OIT)

Absent: 	Dan Buhler (HWY), Doug Parnell (LMS, GS)

The DMs Committee of Departments involved in land management agreed with proposed strategy and recommendations on October 26th, 1999.  Our next steps are to implement these recommendations.  This work will be focused around three areas:

- Database/ Web page

2 servers for our database have been ordered.  The web page need to be created and content defined ( background info on MLI, best practices, etc.)

Pilot – connection of layers from Mines

IJC data.  Hartley pointed out that there are many issues related to IJC ( e.g. many outside organizations are interested to have it, isues of charging/not charging for information in US).  Hosting of the IJC metadata catalogue needs to be resolved with Water Resources Branch.

# Core Data.  Andy raised the issue of having all core data actually placed on central server.  The discussion on this will continue.

Tasks: The database subgroup: Andy B., Darren B., Dan Buhler.  Darren will coordinate this group.  Jadranka will do design for the web page

- Metadata Catalogue

Tasks: Lindsay Donnelly (Conservation) and Mark Pacey (ITM) are identified as coordinators for metadata inventory.

This work needs to be closely coordinated with Dept of Conservation GIS working group.  They have a meeting on November 4.  Kip T. will present MLI strategy  and tie in to Conservation Department activities.  Jadranka P. and Mark Pacey will be at this meeting as well.

- Cadastral Layer

As identified in the report, the following needs to be done:

- PIN - implementation strategy

- Cadastral layer (location, owners, interest, value)

- inventory of all cadastral  data

- identification of the most efficient way of acquisition/development, integration and maintenance of GIS mapping of ownership and assessed value

- costs and resources

Tasks: The Cadastral Subgroup: Larry P.,Gary F., Dyrk B.  Larry (Gary) to coordinate this work.

New Business:

Gary F. will follow up with GeoConnections (fundings, standards, update)

Karen will continue to represent Environment in LIWG (although now within the Dept. of Conservation)